# CloudTok Project History

## Introduction

This document records the chronological history of the CloudTok project from its initial concept to its current development stage.

Unlike technical documentation, this file focuses on the evolution of the project: important events, major decisions, changes in direction, successes, challenges, and lessons learned.

CloudTok is a continuously evolving project. Some ideas changed during development as new challenges were discovered and a better understanding of real-world software engineering was gained.

# Phase 1: Project Conception

## The Original Idea

CloudTok began as an idea to build a short-video social media platform.

The goal was to create a platform where users could:

- Watch short videos.

- Upload content.

- Interact with creators.

- Discover new content.

The project was chosen because it combined many areas of software development:

- Frontend design.

- Media handling.

- User experience.

- Backend systems.

- Databases.

- Cloud infrastructure.

Instead of creating a simple website, the goal was to build something closer to a real-world application.

# Phase 2: Frontend Prototype Development

## Creating the First Working Version

The first focus was building the user-facing experience.

The decision was made to start with the frontend before the backend because a working interface would make it easier to understand what backend features were actually required.

The frontend was developed with:

- HTML.

- CSS.

- JavaScript.

The initial features included:

- A scrolling video feed.

- Video cards.

- Playback controls.

- Navigation elements.

- User interaction buttons.

This stage proved that the core idea was possible.

# Phase 3: Improving the User Experience

As the prototype became more functional, attention moved toward making it feel like a real application.

Several improvements were attempted:

## Video Experience

Work was done on:

- Automatic video playback.

- Pause and play controls.

- Sound management.

- Full-screen watching.

Challenges appeared because mobile browsers have strict rules about video autoplay and sound.

Solutions included:

- Starting videos muted.

- Allowing users to enable sound.

- Creating sound controls.

## Touch Interaction

Because CloudTok is designed primarily for mobile devices, touch interaction became a major focus.

Development included:

- Swipe navigation.

- Touch detection.

- Double-tap interactions.

- Mobile-friendly layouts.

This stage revealed that mobile interfaces require careful handling because different gestures can interfere with each other.

# Phase 4: Feature Expansion

After the core feed became functional, additional platform features were explored.

Features developed or planned included:

- Uploading videos.

- Search functionality.

- Video preview grids.

- Comments.

- Likes.

- Sharing.

- User profiles.

Each feature introduced new technical challenges and helped identify what a complete social platform requires.

# Phase 5: Debugging and Refinement

A large part of development involved solving unexpected problems.

Examples include:

- Video sound working differently between pages.

- Autoplay behavior differences.

- UI elements overlapping.

- Swipe and tap conflicts.

- Upload data management issues.

- Search interface improvements.

These debugging sessions became an important part of the project because they showed how real software development works.

# Phase 6: Backend Decision

Eventually, the project reached the point where frontend-only development was no longer enough.

A real backend was needed for:

- User accounts.

- Permanent video storage.

- Database management.

- APIs.

- Security.

The architecture decision was made to move toward:

## Cloudflare Workers

For:

- Backend processing.

- API handling.

- Server-side logic.

## Cloudflare D1

For:

- User data.

- Video information.

- Social interactions.

## Cloudflare R2

For:

- Video files.

- Images.

- Other media.

# Phase 7: Deployment Strategy Decision

The project required a way to allow real people to test CloudTok.

The goal was:

- Deploy the website publicly.

- Share the link with classmates.

- Receive feedback.

- Improve based on real usage.

Several deployment methods were considered.

## Cloudflare Dashboard

Simple but manual.

## Wrangler CLI

Professional Cloudflare workflow, but it was discovered that Wrangler could not run directly on Android/Termux due to platform limitations.

## GitHub + Cloudflare Automatic Deployment

The chosen direction.

Reason:

- Development happens mainly on Android.

- GitHub provides version control.

- Cloudflare can automatically deploy updates.

- Testing becomes easier.

# Phase 8: Current Project State

CloudTok has moved from being only a frontend experiment into a planned full-stack application.

Current structure:

CloudTok/

│

├── frontend/

├── backend/

├── database/

├── docs/

└── README.md

The project is transitioning from:

"Build a working interface"

to:

"Build a complete online social platform."

# Major Achievements

Throughout development, CloudTok has achieved:

- A functional video feed prototype.

- Custom video card system.

- Video playback management.

- Mobile interaction experiments.

- Upload system experiments.

- Search functionality experiments.

- A clear full-stack architecture.

- A deployment strategy for public testing.

# Major Challenges

The project has faced challenges including:

- Developing on Android hardware limitations.

- Browser restrictions on video playback.

- Managing complex frontend interactions.

- Planning backend architecture.

- Finding a deployment workflow compatible with the development environment.

# Current Goal

The current goal is to create the first real backend-powered version of CloudTok:

- Deploy the frontend.

- Create Cloudflare Worker API.

- Connect the frontend to the backend.

- Create the database.

- Add cloud storage.

- Release an early testing version.

- Improve based on user feedback.

# Closing Note

CloudTok represents more than a website project. It represents the process of learning how real applications are designed, built, tested, and improved.

Every bug, redesign, and technical challenge is part of the project's history and contributes to the final result.